# Scrum Master Notes for Sprint 1 – Owen Hoffman

## March 16th  - Beginning of Sprint Meeting (15 Minutes)

- Pedro asked what each of our assignments would be

  - Steven answered, breaking down the first three use cases from the SDS into our respective slice responsibilities for this sprint

- I (Owen) asked what GUI interface would be used for this project

  - After several minutes of research, Steven and I decided we would use PyQt6 as the main GUI interface for this project

  - Steven also proposed we use DB Browers for SQLite as the database software for this project

- Team members were assigned to work on individual slices outside of group meetings

- Next scheduled check-in: March 20th

## March 20th  - Sprint Check-in (15 Minutes)

- I (Owen) requested Steven’s assistance in downloading the required development environment to code

  - This took longer than expected, as my version ofs Visual Studio Code was out of date and required updates. Additionally, several versions of Python, PyQt6, and associated support files needed to be downloaded and updated

- Pedro continued to work on his slice independently

- No other major notes to be made

- Next scheduled check-in: March 23rd

## March 23rd  - Sprint Check-in (20 Minutes)

- No major questions asked

- Steven began integrating Pedo’s finished slice

- I (Owen) continued to work on project creation interface & associated methods

### March 27th  - Sprint Presentation and Final Meeting (80 minutes)

- Sprint 1 presentation, led by Steven

  - Feedback seems positive, class and professor reception was good

  - My (Owen) slice could not be fully integrated prior to presentation, and as such had to be explained verbally (I fell ill with a strong stomach bug Wednesday-Thursday, and could not finish the integration prior to the presentation)

- After class, I (Owen) requested Steven’s assistance in finishing integrating my finish spice into the larger sprint prototype

  - This took roughly 1 hour, as Steven and I had to review and alter aspects of Pedro’s interface code in order to allow the program to transition from the Dashboard (Pedro) to the Project Creation Page (Owen), as well as aspects of my code.

  - Following this completed integration, Sprint 1 was finished, and the finalized benchmark prototype was uploaded to GitHub