PROJECT WORKFLOW MANAGER

Steven Counterman, Owen Hoffman, Pedro Medina

April 13, 2026

DeSales University

CS356

# Team PROJECT WORKFLOW MANAGER Sprint 3 Planning Document

# Sprint overview

## Overview

- This Sprint focuses on the integration of a working calendar, and the refactoring of associated code to reflect this change. As well, the customer requested color-mappings for the phase nodes, as well as reorganization and usability updates to the display of projects and phases on the calendar.

## Team Leader

- Owen Hoffman

## Scrum master

- Pedro Medina

## Risks/Challenges

- A large challenge in this Sprint will be researching and determining how to implement or embed a functional calendar into the interface.

- A risk is that the calendar refactoring needs to be done in order for proper integration and development for the other parts of this sprint. Late development of this may lead to parts of the project not working or being developed on time.

# Current sprint detail

## User story

- As a user I can create a project that is visible on the dashboard. As a user, I can create project phases and assign them due dates. As a user, if I am added to a project phase, the phase appears on my calendar.

### Tasks

<Each user story has a number of tasks, pick the task and the estimate that will be implemented for this sprint>

| Task description | Estimated time | Owner |
| --- | --- | --- |
| Research and implement a working calendar in the UI (whether created or embedded) | 4.5 hours | Steven Counterman |
| Update projects and phases to be displayed based on due date | 3 hours | Steven Counterman |
| Refactor the all integrated parts that currently utilize the hard-coded calendar to correctly utilize the new calendar | 2.5 hours | Steven Counterman |

### Acceptance criteria

If this user story is implemented successfully, a tester will be able to create a project or phase, or assign user to a project, such that the respective project or phase is shown for the correct due date. The overall logic has previously worked; this test ensures that all implemented fundamental logic remains the same following the refactor.