PROJECT Workflow Manager

Steven Counterman, Owen Hoffman, Pedro Medina

March 30, 2026

DeSales University

CS356

# Team Project Workflow Manager Sprint 2 Planning Document

# Sprint overview

## Overview

- In this sprint, the team will build upon the foundational functionality we established in Sprint 1. This sprint focuses on transitioning from a static prototype-based system into a data-driven system. The primary objective of this sprint is to integrate user-specific data into the dashboard and expand project creation functionality through the use of project phases. These enhancements support core system requirements for authentication, data persistence, and calendar-based project visualization.

## Scrum master

- Steven Counterman

## Scrum meeting times

- Wednesday 4/1/2026 12:00pm/2:00pm

- Thursday 4/2/2026 12:00pm/2:00pm

- Wednesday 4/8/2026 12:00pm/2:00pm

## Risks/Challenges

- Integration of the following pieces relies on Owen’s slice to be finished slightly earlier than Pedro’s for clean integration.

- Care needs to be taken when adding subtypes and other entities to expand the database to ensure referential integrity.

- The calendar display is static for now, so the display of projects must be sufficiently independent to not require rework of project node display when integrating a working calendar.

## Previous Sprint Effort

| Task | Estimated | Actual |
| --- | --- | --- |
| Project creation interface | 2.5 hours | 2 hours |
| Method to access project creation | 0.5 hours | 1 hour |
| Database entry for projects | 0.5 hours | 0.5 hours |
| Method to verify project information | 2 hours | 1 hour |
| Database entry to pair project manager with project | 1.5 hours | 0.5 hours |
| Creation of login interface | 3 hours | 2.5 hours |
| Method for authentication | 2 hours | 2 hours |
| Redirect user to dashboard | 1 hour | 0.5 hours |
| Prototype dashboard interface | 2 hours | 2.5 hours |
| Initial database and user account entity creation | 3 hours | 2 hours |
| Account Creation Interface | 3 hours | 3 hours |
| Logic to store created accounts and database connection | 2.5 hours | 2.5 hours |
| Integration of slices | Not listed | 1.5 hours |

# Current sprint detail

## User story

- A project manager can add additional phases to a project. Multiple phases can occur during the same timeframe, split among teams. The created phase can be assigned as a dependency to inform team members of due dates, responsibilities, and other parts of the project dependent on their completion.

### Tasks

| Task description | Estimated time | Owner |
| --- | --- | --- |
| Phase creation interface to create a phase from the project | 2 hours | Steven Counterman |
| Add a button in project details to “Add Phase” and call phase creation interface. | 0.5 hours | Steven Counterman |
| Method for creating a phase and storing it in the database | 2.5 hours | Steven Counterman |
| Create a method to retrieve phases and display phases on the user’s dashboard | 3 hours | Steven Counterman |

### Acceptance criteria

A project manager will be able to select add phase from the project details view. They provide the phase name, date, and other pertinent details, and submit the phase creation request. The phase is saved in the database. They are redirected to a refreshed calendar displaying the updated view.

## User story

- Any user can view the details of a phase or project they are assigned to. This includes steps involved, due date, dependencies, and other pertinent information. The user can view the project node itself on the calendar but visit the project details for a full breakdown of the phase or project

### Tasks

| Task description | Estimated time | Owner |
| --- | --- | --- |
| Creation of the Project Details interface to display associated project information from the database. To include: an “Archive” button, a “Modify” button, due date, project manager, and project steps | 3 hours | Pedro Medina |
| Creation of a method to retrieve project information to display in project details | 2 hours | Pedro Medina |
| Create a method to access the view project details interface from the project node on the calendar. | 2 hours | Pedro Medina |
| Integration of the method to access the view project details interface with the project node created by Owen’s slice | 1.5 hours | Pedro Medina |

### Acceptance criteria

A user viewing their calendar dashboard can select a project node. The system retrieves the selected project from the database. The system displays the project detail information.

## User story

- As a developer, I want a user to be assigned a session upon authentication. This session shall be used to retrieve projects associated with the user from the database and display them on the calendar.

### Tasks

| Task description | Estimated time | Owner |
| --- | --- | --- |
| A method to create a session upon login to make user ID accessible through the dashboard flow. | 2 hours | Owen Hoffman |
| A method to retrieve associated projects for that user for their dashboard. | 1.5 hours | Owen Hoffman |
| A method for displaying a project node on the dashboard | 2.5 hours | Owen Hoffman |
| A method for refreshing the dashboard data on redirects. | 2.5 hours | Owen Hoffman |

### Acceptance criteria

A user that logs in successfully is allocated a session. The dashboard retrieves projects associated with that user to display on the calendar display. Created project nodes are displayed on the calendar, and the dashboard refreshes appropriately when called.